AI SERVICE LEAD BRIEF

MaceStyle: Bringing It In-House

Running our Style Guide validator on Mace's own billing and governance

Prepared for Tobias by Stephen Cummins · AI Service Lead, Mace Digital · 2 July 2026

MaceStyle can run entirely on Mace's own Azure billing and governance, at pennies per document, with zero code changes. I've already proven the switch end-to-end. It needs a Mace Azure subscription to own it and a data-governance nod. Then it's roughly half a day to cut over.

▌ What we have today

MaceStyle reads documents in the Mace Way Control Centre and checks them against the Writing Style Guide — British spelling, contractions, symbols, number and font standards — flagging issues and proposing corrections. It is live in pilot, validated by testers (Natasha, Jade) in June. The intelligent rules are powered by Claude, which handles the judgement calls a simple find-and-replace can't.

The catch: the AI currently runs on my personal Anthropic account and Azure subscription. That proves the concept — it's not how Mace should run a service it depends on. To make this a Mace service, the billing and governance need to sit inside Mace.

▌ The proposal: run it on Mace's Azure, via Microsoft Foundry

Microsoft Foundry now offers Claude directly inside Azure. That changes the commercial picture entirely:

|  | TODAY (MY ACCOUNTS) | PROPOSED (MACE) |
| --- | --- | --- |
| Who pays | Me, personally | Mace's existing Azure invoice |
| How | Separate Anthropic account | Azure Marketplace — a line on the bill we already pay |
| Governance | None to speak of | Entra ID, RBAC, data zone, spend caps |
| Procurement | — | None. No new vendor, no new contract |

The key point: no new supplier to onboard and no separate AI contract to negotiate. Claude usage simply appears as consumption on the Azure agreement Mace already has. Microsoft handles billing and governance; Anthropic operates the model.

Mace Azure  →  MaceStyle Function  →  Microsoft Foundry  →  Claude

Billing stays inside Mace's Azure agreement — no separate Anthropic contract.

▌ What it costs

Consumption-based, and genuinely cheap at this scale. A document validation is a few thousand tokens of AI — fractions of a penny to a couple of pence per document. Even at hundreds of documents a day, this is a rounding error against the value of consistent, on-brand documentation across the Control Centre. No upfront commitment; Mace pays only for what it uses.

▌ What I need from you

A home for it — nominate a Mace Azure subscription and cost centre to own the service. Mace already runs on Azure (the mace365 tenant, Power Platform), so nothing new is stood up.

A governance nod — document text is processed by a US-hosted model. Foundry's US data zone and Azure governance are built for exactly this; it needs Sapna's sign-off, which I'll tee up.

Half a day of my time — to cut over. I've already rehearsed the entire handover in a test environment, so this is execution, not discovery.

Why this matters beyond MaceStyle MaceStyle is the proof, not the point. It shows a repeatable pattern: identify a real Mace problem, stand up an AI service to solve it, and hand it over running on Mace's own billing and governance — safely, cheaply, and without a procurement cycle. That pattern is the AI Service Lead role in practice. Give me the mandate and MaceStyle becomes the first of several — each one an internal AI service that pays for itself in hours saved and lands inside Mace's existing Azure controls from day one.

Technical detail for whoever provisions it: see the companion Foundry Handover Runbook.  ·  Stephen Cummins · AI Service Lead, Mace Digital · stephen.cummins@macegroup.com